## Slide 1
Taskfile as the CI/CD Execution Layer
A thin-orchestration abstraction for Azure DevOps today, GitHub Actions tomorrow
Platform Engineering | Technical Management Review | August 2026
Notes: Open by framing this as a technical review, not a pitch for a tool. Core message for the next 20 minutes: we are not proposing an extra migration — we are proposing a way to do the migration we already committed to (Classic to ADO YAML) so it doesn't have to be repeated for GitHub Actions. Set expectations: architecture first, then governance and versioning, then a concrete pilot ask at the end. Total runtime target: ~20 minutes plus discussion.

## Slide 2
OVERVIEW
Agenda
Taskfile CI/CD Modernization | Agenda
1
Topics 1–6
• Context & problem
• Current landscape
• The core architectural idea
• What is Taskfile
• Platform vs. application boundary
• Reusable Taskfile library — status: scaffolded & validated
Topics 7–12
• Azure DevOps integration (now)
• GitHub Actions readiness (later)
• Versioning & governance
• Telemetry & adoption visibility
• Pilot plan & roadmap
• Decisions needed
Notes: Move through this quickly — don't linger, it's just a map. Flag up front that slides 5-9 (boundary, library design, versioning, governance, telemetry) are where this group's actual decisions live; the earlier slides are grounding context so those decisions make sense. If time is short, this is the slide to cut, not the later ones.

## Slide 3
1. CONTEXT
Why We're Doing This Now
Taskfile CI/CD Modernization | Context & Problem
2
▸ Migrating 200+ Azure DevOps Classic Pipelines to Azure DevOps YAML
▸ GitHub Enterprise is expected org-wide in ~6 months, with GitHub Actions to follow
▸ Without an abstraction layer, business logic gets migrated twice: Classic → YAML → GitHub Actions
▸ Today, pipeline logic is tightly coupled to Azure DevOps: inline PowerShell, ADO-specific tasks, duplicated YAML across repos
▸ Goal: introduce one abstraction layer now that serves both platforms
Notes: We're currently running a modernization effort to move our Azure DevOps Classic Pipelines — all 200-plus of them — onto Azure DevOps YAML. That project is already underway and already funded, so I'm not asking you to approve new work there. What I want to flag is a second fact sitting right alongside it: GitHub Enterprise is expected to be available organization-wide in roughly six months, and once it lands, GitHub Actions becomes the natural next step for CI/CD.
If we do nothing differently, here's what happens: we migrate Classic pipelines to Azure DevOps YAML this year, hard-coding business logic — PowerShell steps, deployment sequences, build logic — directly into that YAML. Then next year, when GitHub Actions becomes viable, we do it all again, this time translating ADO-specific YAML into GitHub-specific YAML. That's two migrations for the same underlying logic, and every duplicated migration is duplicated risk, duplicated testing, and duplicated cost.
The problem today isn't just that pipelines are ADO-specific — it's that business logic is tightly coupled to the pipeline: inline PowerShell scripts, ADO-specific task references, repeated YAML blocks copy-pasted across repos, and deployment steps that vary slightly from team to team with no single source of truth.
My ask in this section is simple: let's agree that avoiding a second migration is worth designing for now, while we still have the chance, rather than after the ADO YAML migration is locked in.

## Slide 4
1. CONTEXT
Current Landscape
Taskfile CI/CD Modernization | Current Landscape
3
CI/CD & Infrastructure
• 200+ Azure DevOps Classic Pipelines
• Azure DevOps Repos, self-hosted Windows agents
• Infrastructure mostly in Azure; some legacy in Telehouse
• Bicep is the standardized IaC
Applications & Automation
• ~80–85% .NET applications
• Remainder: Python and other stacks
• PowerShell is the primary automation language
• dotnet, MSBuild, NuGet, custom deployment scripts
Notes: Before I get into the solution, let me ground this in what we actually run today, because it directly shapes what I'm going to recommend.
On the CI/CD side: over 200 Classic Pipelines, all in Azure DevOps Repos, executing on self-hosted Windows agents — no Linux runners, no container runtime in the build path today. On the infrastructure side, the large majority of our workloads run in Azure, with a smaller set of legacy systems still hosted in Telehouse, and Bicep is our standardized Infrastructure-as-Code tool — that's not up for debate here, it's a given constraint.
On the application side, somewhere between 80 and 85 percent of what we ship is .NET, with Python and a handful of other stacks making up the rest. And critically, the glue holding all of this together today is PowerShell — it's the primary automation language across teams, alongside the dotnet CLI, MSBuild, NuGet, and a long tail of custom deployment scripts.
I'm calling this out explicitly because it rules some options out and rules others in. A Windows-heavy, PowerShell-heavy, .NET-heavy estate is exactly why we are not recommending a container-native rebuild like Dagger at this stage — that would mean introducing Linux runners and BuildKit-compatible infrastructure we don't have and don't need yet. It's also exactly why the approach I'm about to show you works: it wraps what we already have instead of asking every team to rewrite their automation from scratch.

## Slide 5
2. APPROACH
The Core Architectural Idea
Taskfile CI/CD Modernization | Core Architecture
4
Azure DevOps / GitHub Actions
------------------------------
orchestration
|
v
+-----------+
| Taskfile |
+-----+-----+
|
+-----------------+-----------------+
v v v
.NET Build Security Scan Deploy (Bicep)
| | |
+-----------------+-----------------+
v
Application
"CI/CD platform orchestrates. Taskfile executes." — the pipeline YAML stops owning business logic.
Notes: So here's the core idea, and I want this to be the one sentence you remember from this entire deck: the CI/CD platform orchestrates, Taskfile executes.
Look at the diagram — at the top, Azure DevOps today, GitHub Actions later. Both of them only handle orchestration: they decide when a pipeline runs, on what trigger, on which agent, with what approvals. Underneath that sits Taskfile, and underneath Taskfile sits everything that actually does work — dotnet build, security scanning, Bicep deployment — which ultimately produces the application.
The critical shift is this: today, that business logic — the build steps, the scan invocation, the deployment sequence — lives inside the Azure DevOps YAML itself. Under this model, it moves into the Taskfile, and the pipeline YAML shrinks down to just a few lines that say, effectively, 'run this task.'
If someone in the room says, 'isn't this just adding another layer of indirection?' — the honest answer is yes, and that's deliberate. We're not removing indirection, we're relocating it, moving it out of a CI-platform-specific format and into a portable, CI-agnostic one. That relocation is what makes the GitHub migration story so much simpler later, which I'll get to in a few slides.

## Slide 6
2. APPROACH
What Is Taskfile?
Taskfile CI/CD Modernization | What is Taskfile
5
▸ A YAML-based task runner / build-automation tool
▸ It does not replace dotnet, npm, az, kubectl, PowerShell, or Bash — it orchestrates them
▸ Tasks, dependencies, variables, and environment are declared once, run anywhere
▸ Same command runs on a developer laptop and inside CI:
task build
task test
task ci
task --list
Notes: So concretely, what is Taskfile? It's a YAML-based task runner — a build automation tool, conceptually similar to Make, but modern, cross-platform, and easy to read.
I want to be really clear about what it is not, because I don't want anyone to think we're proposing to replace core tooling. It does not replace dotnet, npm, az, kubectl, PowerShell, or Bash — every one of those commands keeps running exactly as it does today.
What Taskfile does is give us a consistent, declarative way to define tasks, their dependencies, their variables, and their environment, once, and then run that same definition anywhere — a developer's laptop, a self-hosted Windows agent, a GitHub-hosted runner, it doesn't matter.
That last point is the one to sit with: `task build` on my laptop and `task build` in the pipeline are the literal same command hitting the literal same task definition. There's no separate 'local dev workflow' and 'CI workflow' to keep in sync — there's one workflow, executed in two places.

## Slide 7
2. APPROACH
From Inline YAML to Composable Tasks
Taskfile CI/CD Modernization | Basic Example
6
version: '3'
tasks:
ci:
deps:
- restore
- build
- test
restore
|
v
build
|
v
test
task ci → executes restore, build, test in order. Business logic now lives in the Taskfile, not the pipeline YAML.
Notes: Let me make this concrete with the simplest possible example — and if I can, I'll actually run this live in a terminal for thirty seconds, because a live `task --list` lands better than any slide.
On the left is a Taskfile with one composite task called `ci`, which declares a dependency chain: restore, then build, then test. On the right is what actually happens when you type `task ci` — Task resolves that dependency graph and runs restore, then build, then test, in that order, stopping if any step fails.
That's the entire mechanism. It sounds almost too simple to matter, but this dependency-and-composition model is what replaces the copy-pasted, slightly-different-in-every-repo YAML steps we have today. Instead of 200 pipelines each hand-writing their own restore-build-test sequence with small inconsistencies, every repo can call the same `ci` task, built from the same reusable building blocks, and any improvement to those building blocks benefits every repo that consumes them.

## Slide 8
2. APPROACH
Platform vs. Application Boundary
Taskfile CI/CD Modernization | Platform Boundary
7
Owned by Platform Library | Owned by Application Taskfile
Build / test / scan / deploy logic | App name, project, environment values
Security thresholds, SBOM, signing | Which capabilities to include
Telemetry reporting | Environment-specific variables
Version compliance check | —
Secrets are never stored in the Taskfile — they flow from ADO Variable Groups / Key Vault into environment variables at the pipeline step, so the same Taskfile is portable to GitHub Secrets / OIDC later.
Notes: This slide is the one I expect Security and Architecture to focus on, so let me be precise.
There's a clean line between what the shared platform library owns and what an individual application's own Taskfile owns. The platform library owns the actual build, test, scan, and deploy logic, the security thresholds and SBOM and signing requirements, telemetry reporting, and the version compliance check that runs at pipeline startup. The application's own Taskfile owns only its own identity — its app name, its project, its environment-specific values — and which of the platform's capabilities it chooses to include.
And here is the point I most want to land: secrets and credentials are never stored in the Taskfile, ever. They flow from Azure DevOps Variable Groups or Key Vault into environment variables at the pipeline step — exactly as they do today — and the Taskfile simply reads those environment variables at run time. It never generates them, never logs them, never persists them.
That's precisely why the same Taskfile is portable later to GitHub Secrets or OIDC-based authentication — the boundary between 'what the CI platform is responsible for' and 'what the Taskfile is responsible for' doesn't change, only the mechanism that fills in the environment variables changes.

## Slide 9
3. DESIGN
Reusable Platform Taskfile Library
Taskfile CI/CD Modernization | Library Structure
8
platform-taskfile-library/
├── Taskfile.yml root: composes ci / cd
├── VERSION semver, single source of truth
├── build/ dotnet.yml, python.yml
├── test/ dotnet.yml, python.yml
├── security/ sast.yml, dependency-scan.yml
├── package/ nuget.yml
├── infra/ bicep.yml
├── deploy/ azure-appservice.yml, azure-function.yml
├── common/ version.yml, notifications.yml
└── telemetry/ telemetry.yml
Scaffolded and validated — `task --list-all` resolves 23 tasks across independently composable namespaces.
Notes: This is what a reusable platform library actually looks like on disk, and I want to be clear — this is not a hypothetical design, this has already been built and tested.
It's a single versioned repository with a root Taskfile that composes everything else, a VERSION file that's the single source of truth for the library's own version, and then a set of independent folders — build, test, security, package, infra, deploy, common, and telemetry — each containing tech-specific task definitions like dotnet.yml or bicep.yml. Each of those files is included independently, so an application team only pulls in the capabilities it actually needs; a Python-only repo never has to see the Bicep tasks, for example.
I ran `task --list-all` against this exact structure and it correctly resolved 23 individual tasks across all of those namespaces, with proper dependency ordering. I also ran the telemetry task specifically and confirmed it reads the platform's own VERSION file and correctly assembles the JSON payload with repo, branch, environment, and timestamp.
So when I talk about this library in the rest of the deck, I'm not talking about a plan — I'm giving you a status update on something that already runs.

## Slide 10
4. INTEGRATION
Azure DevOps: Thin Pipeline (Now)
Taskfile CI/CD Modernization | ADO Integration
9
steps:
- checkout: self
- task: UseDotNet@2
inputs:
version: '8.x'
- script: task ci
displayName: 'CI'
- script: task cd
displayName: 'CD'
env:
AZURE_CLIENT_ID: $(AZURE_CLIENT_ID)
AZURE_CLIENT_SECRET: $(AZURE_CLIENT_SECRET)
ADO owns:
• Trigger
• Pool / agent
• Service connections
• Variable groups
• Approvals
• Artifacts
Taskfile owns:
Everything else (build, test, scan, deploy)
Notes: Here's how this looks inside an actual Azure DevOps pipeline. On the left is essentially the entire pipeline — checkout, install the .NET SDK, then two script steps: `task ci` and `task cd`, with the CD step receiving secrets as environment variables from ADO's variable mechanism exactly as it does today.
On the right, I've split out what stays the responsibility of Azure DevOps versus what moves into the Taskfile. ADO keeps ownership of the trigger, the agent pool selection, service connections, variable groups, approvals, and artifact publishing — all the things that are genuinely specific to how Azure DevOps operates. Everything else — the actual build, test, scan, and deploy logic — moves into the Taskfile.
The practical effect for most teams is that their pipeline YAML shrinks by an order of magnitude: instead of hundreds of lines of inline steps, conditions, and variables, you get a handful of lines that call out to tasks. That shrinkage isn't just cosmetic — it's what makes pipelines easier to review, easier to keep consistent across repos, and dramatically easier to migrate later.

## Slide 11
4. INTEGRATION
GitHub Actions Readiness (Later)
Taskfile CI/CD Modernization | GitHub Readiness
10
- uses: actions/setup-dotnet@v4
with:
dotnet-version: '8.x'
- run: task ci
- run: task cd
env:
AZURE_CLIENT_ID: ${{ secrets.AZURE_CLIENT_ID }}
The Taskfile does not change.
Only the workflow file changes — same task ci / task cd, same libraries, same tasks.
Recommended: prove this now with a GitHub Actions smoke test, ahead of GHE org-wide rollout, rather than assuming portability.
Notes: This slide is really about the six-month clock on GitHub Enterprise. Here's the equivalent GitHub Actions workflow, conceptually side by side with the ADO one you just saw — install the .NET SDK, then `task ci`, then `task cd`, with secrets now coming from GitHub Secrets instead of ADO Variable Groups.
The headline point, and I want to say this slowly: the Taskfile itself does not change. Not one task definition, not one dependency, not one line of build or deploy logic. The only new artifact is this workflow file, which is thin by construction — it was always going to be thin, because we designed the boundary this way from the start.
Now, I want to be honest about where we actually are: we have designed this and we have strong reason to believe it will work as shown, but we have not yet run `task ci` inside an actual GitHub Actions job as an end-to-end smoke test. I'd rather tell you that plainly now than have someone discover it's unproven later.
My recommendation is that we run that smoke test in a scratch repository well before GHE rolls out organization-wide, so that when GitHub Actions becomes real, this 'no rework' claim is something we've already verified, not something we're hoping is true.

## Slide 12
5. GOVERNANCE
Versioning Strategy
Taskfile CI/CD Modernization | Versioning
11
▸ Semantic Versioning on the library — immutable version tags (v1.5.0) are never moved; VERSION file self-identifies for telemetry
▸ Channel tags are the consumption mechanism — app teams reference refs/tags/stable, not a pinned version number
▸ Three channels: stable (latest validated), v1-stable (current major, opt-out), lts (regulated workloads)
▸ Moving the stable tag is the entire release: zero app repo changes needed — all pipelines pick up the new version on next run
▸ Support policy: stable (current) → v1-stable (upgrade available / deprecated) → EOL channel (pipeline blocked)
▸ Release lifecycle (4 mandatory stages): Merge → Tag immutable version → Pilot validation (manual gate) → Promote stable (manual gate)
Notes: This is the versioning story, and it's changed significantly from the original approach. Let me be specific about what changed and why.
We still use standard Semantic Versioning on the library itself, and immutable version tags — v1.5.0, v1.4.1, v2.0.0 — are still created on every release and never moved. The VERSION file at the library root still exists, but it's now a self-identification artefact read by the telemetry task at run time; it's not the mechanism that application teams interact with.
The key change is in how app teams consume the library. The original design had teams explicitly pin a version, similar to vendoring. The new approach uses channel tags — mutable git tags that always point to the latest validated release within a channel. App teams write `ref: refs/tags/stable` once at onboarding, and they never touch that line again for routine releases. ADO resolves the tag to the current commit SHA at pipeline queue time. Moving the tag IS the release.
Three channels cover the full consumption spectrum: stable for most teams, always on the latest validated release; v1-stable for teams on the current major version, used during major version transitions; and lts for regulated or change-controlled workloads that require longer stability windows.
The support policy flows directly from channel membership: on stable means current, green; on v1-stable with a newer minor available means upgrade available, warning in pipeline log; v1-stable with EOL announced means deprecated, warning plus Teams notification; end-of-life channel means blocked — the pipeline fails at template load with a message pointing to the migration guide. No app repo change is required to enforce the block.
The release lifecycle has four mandatory stages, each with a gate: merge to main with automated tests passing; tag the immutable version; run pilot validation against that explicit tag across three to five representative app pipelines; then promote the channel tag through a manual approval gate. stable is never moved manually — only the promotion pipeline can do it.

## Slide 13
5. GOVERNANCE
Versioning & Governance
Taskfile CI/CD Modernization | Versioning & Governance
12
refs/tags/stable ──► v1.5.0 commit (VERSION = "1.5.0")
refs/tags/v1-stable──► v1.5.0 commit
refs/tags/lts ──► v1.2.1 commit (VERSION = "1.2.1")
# Promote: move stable forward (promotion pipeline only)
git tag -f stable v1.5.0
git push --force origin stable
# All 200+ app pipelines pick up v1.5.0 on next run — zero repo edits
# Rollback in seconds
git tag -f stable v1.4.0
git push --force origin stable
Channel tags are mutable git refs. Immutable version tags (v1.5.0) provide the audit trail.
Release lifecycle:
Merge → main
Tag v1.5.0
Pilot ✓
Promote stable
All repos updated
Support Policy
✅ Current
On stable, latest version
⚠ Upgrade Avail.
On v1-stable, newer minor exists
⚠ Deprecated
v1-stable EOL announced
❌ Blocked
EOL channel — pipeline fails
App pipeline (written once):
ref: refs/tags/stable # ← only line to change per channel
extends:
template: azure-pipelines-thin.yml@platform
Taskfile CI/CD Modernization | Versioning & Governance
12
Notes: This slide brings together the two halves of the governance story: how versions move and what happens to teams at each lifecycle stage.
On the left — the channel tag model. There are three channels: stable, v1-stable, and lts. Each is a mutable git tag pointing at an immutable version commit. Moving the stable tag to v1.5.0 is the entire release mechanism — no app repo is touched, no pull request is raised, no pipeline variable is updated. Every pipeline that runs after the tag moves gets the new version automatically.
Rollback is the same mechanism in reverse — point stable back at v1.4.0 and push. That's one command and takes under a minute. All 200-plus pipelines self-heal on their next run.
The lifecycle strip shows the four mandatory stages: merge to main, tag the immutable version, run pilot validation against that explicit tag, then promote. stable is never moved manually — only the promotion pipeline, which has a manual approval gate, can do it.
On the right — the support policy. Current means on stable at the latest version, green light. Upgrade Available means on v1-stable with a newer minor available, pipeline logs a warning. Deprecated means the v1-stable channel has an announced end-of-life date, warning plus a Teams notification to the team. Blocked means the channel is retired — the pipeline fails at template load with a clear message pointing to the migration guide. No app repo needs to be changed to enforce that block — it's centrally enforced inside the platform template.
Bottom right shows the application pipeline: one line — the ref — is all that changes when a team migrates from one channel to another.

## Slide 14
5. GOVERNANCE
Ownership Model
Taskfile CI/CD Modernization | Ownership
13
Responsibility | Owner
CI/CD standards & shared Taskfile library | Platform Engineering
Shared PowerShell / Bicep modules | Platform Engineering
Version management & release cadence | Platform Engineering
Application Taskfiles & pipelines | Application Teams
Exception approvals | Platform Engineering / Architecture
Application teams keep control of application-specific logic; Platform Engineering owns reusable capabilities.
Notes: Ownership needs to be unambiguous or this whole model falls apart the first time something breaks.
Platform Engineering owns the CI/CD standards, the shared Taskfile library itself, the shared PowerShell and Bicep modules, and the version management and release cadence for all of it. Application teams own their own application-specific Taskfile and their own pipeline — they decide what to include from the platform library and how to wire up their own app name, environment, and configuration.
And critically, exceptions are a real, first-class thing, not something teams just quietly do — if an application genuinely can't conform to the standard model, because of a legacy technology, a regulatory constraint, or a vendor-managed system, that exception gets documented, it's time-bound wherever possible, and it goes through a lightweight approval process with Platform Engineering and Architecture.
This keeps the model honest: standardization for the common case, with a clear, visible process for the exceptions, rather than either forcing every application into an identical mold or letting exceptions become invisible technical debt.

## Slide 15
6. VISIBILITY
Telemetry & Adoption Visibility
Taskfile CI/CD Modernization | Telemetry
14
▸ Every task ci / task cd run reports repository, branch, environment, platform version, and timestamp
▸ Sent to Azure Log Analytics — no application-side code required
▸ Enables an adoption dashboard, e.g.:
Chart: 
| Current | Upgrade Available | Unsupported
Repositories | 251 | 28 | 6
Adoption Rate
88%
of repositories on the current supported platform version
Illustrative target dashboard from the design doc (ver.md) — not live production data.
Notes: One of the reasons teams resist standardization is that nobody can see who's actually using the standard and who's quietly drifted away from it. This closes that gap.
Every single `task ci` or `task cd` run reports its repository name, branch, environment, the platform library version it's running, and a timestamp — and it sends that straight to Azure Log Analytics. Notice what's not required here: zero application-side code. The application team doesn't write any telemetry logic at all; it's baked into the platform library's own `ci` and `cd` tasks as a dependency, so adoption reporting comes for free the moment a team includes the platform library.
I do want to flag clearly — the numbers on this slide, the 88 percent adoption rate, the 251-28-6 split — these are the illustrative example numbers straight out of the design document, not real production data from our environment. I'm showing you the shape of the dashboard we'd get, not a current measurement. Once telemetry is actually wired up and pilots are running, we'll have real numbers to bring back to this group.

## Slide 16
7. ROLLOUT
Pilot Plan
Taskfile CI/CD Modernization | Pilot Plan
15
Pilot Application | Validates
Standard .NET API | Build / test / package / deploy happy path
Azure Function | Deploy namespace + environment variables
Legacy PowerShell-heavy application | Existing script reuse with minimal refactor
Bicep infra-only repository | Infra namespace in isolation
Success measured on: migration effort, pipeline readability, script reuse, local/CI parity, and GitHub migration readiness.
Notes: Before we roll this out broadly, we validate it against four specific pilot applications, and I chose these four deliberately to stress-test the model rather than to showcase its best case.
A standard .NET API validates the straightforward happy path — build, test, package, deploy. An Azure Function validates a different deployment shape, since Functions don't deploy the same way an App Service does. A legacy, PowerShell-heavy application is the one I actually care most about, because it tests whether existing automation can be reused with minimal refactoring rather than a rewrite — if that pilot struggles, it tells us the model doesn't fit our messiest, oldest systems, which is a real problem given how much PowerShell we run today. And a Bicep-infrastructure-only repository validates the infra namespace in isolation, separate from any application code.
We'll measure success against concrete criteria: migration effort compared to a direct YAML migration, how much more readable the resulting pipeline is, how little existing script logic had to be rewritten, whether the same commands produce the same results locally and in CI, and how minimal the eventual GitHub migration turns out to be.

## Slide 17
7. ROLLOUT
Build Order & Roadmap
Taskfile CI/CD Modernization | Roadmap
16
▸ Scaffold library + core .NET / Bicep tasks — DONE
▸ Add telemetry reporting and security scanning tasks
▸ Pilot on 4 representative repositories, capture success metrics
▸ Publish v1.0.0 with CHANGELOG and support policy; open for org-wide onboarding
▸ Prove GitHub Actions portability with a smoke test, ahead of GHE rollout
Notes: Here's the build order, and I want to point out that the first item is already checked off. We've scaffolded the library and implemented the core .NET and Bicep tasks — that's done, not proposed.
From here: add telemetry reporting and security scanning tasks; run the four pilots I just described and capture real metrics against those success criteria; then publish version 1.0.0 with a proper changelog and a published support policy, and open it up for organization-wide onboarding.
The last step, deliberately sequenced before general availability rather than after, is proving GitHub Actions portability with an actual smoke test — I don't want us to discover a problem with that assumption only after teams are depending on it.

## Slide 18
8. STATUS
Where We Are Today
Taskfile CI/CD Modernization | Status Today
17
▸ platform-taskfile-library is scaffolded and validated — task --list-all resolves 23 tasks
▸ Root Taskfile composes ci / cd from dotnet, test, security, bicep, appservice, and telemetry namespaces
▸ Thin Azure DevOps pipeline template and equivalent GitHub Actions workflow are drafted
▸ Telemetry task confirmed working end-to-end (reads VERSION, reports repo / branch / environment)
▸ Not yet done: real scanner integrations, telemetry endpoint, and the four pilots
Notes: Let me be concrete and, if anything, a little conservative about where things actually stand right now, because I'd rather under-promise here than have this look more finished than it is.
What's done: the platform-taskfile-library is scaffolded and validated — `task --list-all` correctly resolves 23 tasks. The root Taskfile composes `ci` and `cd` from the dotnet, test, security, bicep, appservice, and telemetry namespaces. We have a draft of both the thin Azure DevOps pipeline template and the equivalent GitHub Actions workflow. And the telemetry task specifically has been run and confirmed working end-to-end — it correctly reads the VERSION file and reports repository, branch, and environment.
What's explicitly not done yet: the security scanning tasks are placeholders, not wired up to our actual Checkmarx or Sonar tooling; we haven't chosen or built the telemetry endpoint; and none of the four pilots have actually been run against a real repository yet.
I'm calling all of that out directly so that the decisions I'm about to ask for are grounded in an accurate picture, not an inflated one.

## Slide 19
9. DECISIONS
Decisions Needed From This Group
Taskfile CI/CD Modernization | Open Decisions
18
▸ Where does the library repo live — a new dedicated Azure DevOps repo, or a folder inside an existing platform repo?
▸ Telemetry endpoint — direct Azure Monitor Data Collector API, or an intermediate internal service?
▸ Who runs the four pilots — Platform Engineering embedded with app teams, or app teams self-serve with office hours?
Notes: This slide is the actual ask of this meeting — everything before this was context to get us here. Three decisions.
First: where does the library repository physically live — do we stand up a new, dedicated Azure DevOps repository for it, or does it live as a folder inside an existing platform repository we already operate?
Second: what's the telemetry endpoint — do we call the Azure Monitor Data Collector API directly from the Taskfile, or do we route through an intermediate internal service that gives us more control later?
Third, and this is the one I'd push hardest on: who actually runs the four pilots — does Platform Engineering embed directly with application teams to drive them, or do application teams self-serve with office hours support from Platform Engineering?
I don't need final, binding answers to all three today, but I do want at least a direction on each before we leave this room, because the third one in particular determines how fast we can move.

## Slide 20
Questions & Discussion
Notes: So here's the concrete proposal, not just 'Taskfile is a good idea': approve a pilot on one standard .NET API repository, using the thin Azure DevOps template I showed you, starting within the next two weeks, with a named owner assigned. In parallel, confirm the telemetry endpoint decision so we're not blocked later.
Before I open this up, let me get ahead of the questions I expect.
'We already have ADO templates, why do we need this?' — this isn't replacing ADO templates, it's moving reusable execution logic below the CI platform layer entirely, so the same logic survives a platform change.
'Isn't this just another tool to learn?' — yes, but deliberately a small one; the entire developer-facing surface is `task build`, `task test`, `task deploy`.
'Why not just wait for GitHub and skip this step?' — GitHub Actions solves the CI platform problem, but it doesn't solve execution portability, which is a different problem; if we don't solve it now, we'll be solving it under time pressure during the GitHub cutover instead.
'Why not Dagger instead?' — Dagger is genuinely stronger for container-native workloads, but it requires infrastructure we don't have yet: Linux runners, BuildKit, a registry strategy. Taskfile is the lower-friction option that fits the estate we actually run today, and Dagger remains a good candidate for a focused proof-of-concept later, on its own timeline.
With that, I'll open it up for questions.